## Slide 1: ABB FACE – R2 CLM – Fallback Plan
V1.0
March 2018

## Slide 2
Rollback Process - Constituents
Metadata Rollback
Pre-Post Deployment Steps Rollback
Data Migration Rollback

## Slide 3
Metadata Rollback - UPDATE
Apex Class
Apex Component
Apex Page
Apex Trigger
Custom Field
Custom Label
Email Template
Fieldset
Flow
FlowDefinition
Layout
Permission Set
Public Group
Recordtypes
Sharing CriteriaRule
Static Resource
Validation Rule
WebLink
WorkflowFieldupdate
R2 package consists of the following component types: CLM TYPES

## Slide 4
Metadata Rollback
The Rollback package for the Metadata set will be prepared by Deployment team from the Master Branch
during Cutover Phase (assuming the Master Branch is same as Production at the time of R2 release and
without R2 Metadata).
The Rollback package will be shared with ABB Ops along with the R2 package.
In case of a No-Go decision, the Rollback package will be used to overwrite the Metadata in order to return
to the state before R2 package deployment.
If there is mismatch between the number of components between the Rollback package and the R2
package, this implies there are new components being deployed as part of R2. These will then have to be
deleted in a specified sequence (to avoid dependency related errors on delete).

## Slide 5
Pre-Post Deployment Steps Rollback
The Pre – Post Deployment Steps are mostly Configuration related changes.
The Snapshot of the As-Is System needs to be captured and documented by ABB Ops for each of the
Configuration Changes mentioned in the Pre – Post Deployment Steps document shared as part of R2.
This activity needs to be performed during Cutover Phase/Code Freeze.
The Pre – Post Deployment Rollback Steps need to be prepared by the Implementation Team. The Rollback
Steps need to be prepared based on the Snapshot of the As-Is System provided by ABB Ops.
The Pre – Post Deployment Rollback Steps will be shared will be shared with ABB Ops along with R2
package.
In case of a No-Go decision, the Pre – Post Deployment Rollback Steps need to manually be executed by
ABB Ops.

## Slide 6
Data Migration Rollback
Insert Operations as part of R2
The Success files generated while inserting the new Records need to be preserved for each Object for which Records were created.
This file contains the Salesforce Record Ids of the newly created Records.
In case of a No-Go decision, the Record Ids can be used to delete the newly created records.
Update Operations as part of R2
Data extract from respective Objects need to be preserved before updating any records as part of R2.
In case of a No-Go decision, the Data backup can be used to re-instate original data. Dependency need to be preserved and sequence needs to be followed in specific cases while re-instating records in case of parent-child relationships.
Delete Operations – N/A as part of R2
In case something is found we will update the plan accordingly.

## Slide 7
Open Points
The timeline for the Rollback plan execution needs to be decided and ownership assigned to respective parties.
The post Rollback regression plan needs to be created incorporating tests from all stakeholder streams and timeline for that needs to be defined as well.
Note – The Rollback plan is effectively a mitigation plan in order to avoid any blockers in Production post a No-Go decision for R2 in case such a situation does arise. This will allow the pre-R2 functionalities to be re-instated. However, a complete re-instatement of the as-Is system is not feasible for obvious reasons.